FORGE

The Autonomous Compute Exchange

Product Requirements Document

Layer 1  —  Hackathon Build

AMD Developer Hackathon  •  May 11–19, 2026

| Version 0.1 — Draft | Team Size 2 Engineers |
| --- | --- |
| Build Window 8 Days | Compute Provider AMD Dev Cloud |

PART 1

Conceptual PRD

# 1.  Executive Summary

FORGE is an agentic compute exchange. It autonomously matches idle AMD cloud capacity with pending AI workloads, batches compatible jobs across multiple users, and settles every transaction in real time via X402 micropayments. The result: lower costs for job runners, passive earnings for capacity holders, and a live financial ledger that makes every dollar of compute visible.

One-Line Pitch FORGE is an agentic marketplace that autonomously matches idle compute capacity with pending workloads, batches compatible jobs across users, and settles every transaction in real time — turning infrastructure costs into infrastructure economics.

The Visa Analogy FORGE is not a GPU rental tool. It is a settlement layer for compute — the layer that sits between anyone who has compute and anyone who needs it, makes the market automatically, and settles instantly. Visa did this for payments across banks. FORGE does it for compute across providers.

# 2.  Problem Statement

## 2.1  The Cost Problem

AI compute is expensive and inefficient. GPU instances are priced per hour, but most workloads run for minutes. Spot pricing fluctuates significantly — by 20–40% within a two-hour window — and individual users have no visibility into this volatility before they launch a job.

| Pain Point | Impact |
| --- | --- |
| Users run jobs at peak spot prices | Overpay by 20–40% vs. optimal timing |
| No job batching across users | Each user pays for a full instance alone |
| Idle instances earn nothing | Renters bleed money on standby time |
| No real-time cost visibility | No feedback loop to improve behaviour |
| Payment is session-based, not job-based | No per-job audit trail or micro-settlement |

## 2.2  The Market Gap

Existing tools like Vast.ai address hardware discovery. Lambda Labs, CoreWeave, and RunPod address provisioning. None of them address the economics layer: intelligently timing, batching, and settling compute transactions across users. That gap is FORGE.

# 3.  Product Vision

## 3.1  The Full Roadmap (6 Layers)

Layer 1 (this build) is the proof of concept. The architecture is intentionally designed to be provider-agnostic from day one so that subsequent layers are extensions, not rewrites.

| Layer | Scope | Timeline |
| --- | --- | --- |
| 1 — Hackathon | AMD only, 3 agents, X402, live dashboard | May 2026 |
| 2 — Multi-Cloud | Lambda, CoreWeave, RunPod, AWS spot, GCP TPU | Month 3–6 |
| 3 — All Compute | CPU, RAM, NVMe, TPU, Apple Silicon, Compute Credits | Month 6–12 |
| 4 — Intelligence | Predictive pricing, workload fingerprinting, anomaly detection | Month 12–18 |
| 5 — Edge & On-Prem | Enterprise clusters, university HPC, personal GPU pools | Month 18–24 |
| 6 — Ecosystem | Compute futures, hedging, Intelligence API, CI/CD backend | Year 2+ |

## 3.2  Layer 1 Vision Statement

Layer 1 demonstrates the core loop: three users, one AMD instance, everyone pays less than they would alone, and every transaction settles in real time with a cryptographic receipt. It is the kernel of a universal compute exchange, with AMD as the launch partner.

# 4.  Users & Archetypes

Layer 1 targets three synthetic user archetypes. In production these represent real user segments. For the hackathon demo they are controlled inputs that demonstrate all three value propositions simultaneously.

| Archetype | Profile | Value Proposition |
| --- | --- | --- |
| Renter | Has a running AMD instance with idle capacity | Earn credits passively when capacity is sub-leased to other jobs |
| Batcher | Has an AI job, flexible on timing (±2h window) | Pay the cheapest possible rate by sharing an instance with compatible jobs |
| Solo | Has an AI job, needs it to run now | Run at spot rate with optional Watcher-based savings when urgency allows |

Why These Three Together, the three archetypes cover the full supply-demand cycle: Renter supplies capacity, Batcher and Solo consume it. The Strategist agent's job is to maximise value for all three simultaneously — that is the product's core function.

# 5.  User Stories

## 5.1  Renter

- As a Renter, I want FORGE to detect when my instance has been idle for more than 15 minutes and automatically offer that capacity to pending jobs, so I earn compute credits without manual intervention.

- As a Renter, I want a kill-switch that instantly reclaims my instance, so I never lose control of my own infrastructure.

- As a Renter, I want to see a real-time credit balance update every time my capacity is used, so I have full visibility into my earnings.

## 5.2  Batcher

- As a Batcher, I want FORGE to automatically group my job with compatible jobs from other users so that I pay a proportional share of the instance cost rather than the full rate.

- As a Batcher, I want to specify a deadline window (e.g. “within 2 hours”) so that FORGE can wait for a better price or batch opportunity without making me wait indefinitely.

- As a Batcher, I want to see which jobs I am sharing an instance with and exactly what I am paying, so I can trust the economics are correct.

## 5.3  Solo User

- As a Solo user, I want to submit a job and have it run immediately at the current spot rate, without needing to think about batching or timing.

- As a Solo user, I want the option to let FORGE watch for a cheaper window so I can save money when I am not in a hurry.

- As a Solo user, I want an X402 receipt for every job I run, so I have a verifiable audit trail of every payment.

# 6.  Success Metrics

## 6.1  Hackathon Demo Success

| Metric | Target |
| --- | --- |
| Demo runs end-to-end without manual intervention | 100% of demo runs |
| Batch matching fires correctly on 2 compatible jobs | Every demo |
| X402 receipts visible in live ledger within 1 second of settlement | < 1s latency |
| Savings counter shows accurate delta vs. pay-as-you-go baseline | ±0.01 accuracy |
| AMD inference API call succeeds (real, not mocked) | Every demo run |
| 90-second demo script completes within 90–100 seconds | Timing within 10s |

## 6.2  Judging Criteria Alignment

| AMD Judging Criterion | How FORGE Addresses It |
| --- | --- |
| Model integration & AMD utilisation | Real MI300X inference calls via AMD Dev Cloud API on every job execution |
| Agentic system sophistication | Three-agent pipeline (Watcher → Strategist → Executor) with distinct roles and inter-agent communication |
| Practical business impact | Demonstrated cost savings for every user archetype in a live, quantified dashboard |
| Presentation clarity | 90-second demo with real-time visual feedback — savings counter, receipt feed, agent activity log |
| Technical implementation quality | Provider-agnostic architecture, asyncio pipeline, X402 settlement, production-ready code structure |

# 7.  Constraints & Assumptions

## 7.1  Hard Constraints

- Build window: 8 days (May 11–19, 2026)

- Team: 2 engineers, full-stack capable

- Compute provider: AMD Developer Cloud only (Layer 1)

- Budget: up to $200 in AMD credits ($100 per team member)

- No persistent database — in-memory state sufficient for demo

- No real user authentication — synthetic user archetypes for demo

## 7.2  Key Assumptions

- AMD Dev Cloud exposes an OpenAI-compatible inference endpoint (most likely based on hackathon format)

- X402 Python client is available and supports testnet; fallback is mock client with identical UX

- Both team members successfully register AMD AI Developer Program before May 11

- LangChain 0.3.x is sufficient for the three-agent pipeline without needing CrewAI overhead

PART 2

Technical PRD

# 8.  System Architecture

## 8.1  High-Level Overview

FORGE Layer 1 is a three-tier system: a React frontend, a Python/FastAPI backend hosting the agent pipeline, and AMD Developer Cloud as the compute and inference provider. All real-time communication between backend and frontend flows over WebSocket. All compute jobs execute as inference calls on AMD MI300X hardware.

Architecture Principle The backend is designed provider-agnostic from day one. The AMD client module is a thin wrapper behind a standard interface. In Layer 2, adding a new provider means adding a new wrapper — the agent logic does not change.

## 8.2  Component Map

| Component | Responsibility |
| --- | --- |
| Watcher Agent (Python) | Polls AMD Dev Cloud pricing API every 30 seconds; maintains a 2-hour price ring buffer; emits PriceTick events to the Strategist |
| Strategist Agent (Python) | Receives PriceTick and job submission events; applies batching rules and deadline logic; emits ExecutionPlan to Executor |
| Executor Agent (Python) | Receives ExecutionPlan; provisions AMD instance or routes to idle Renter capacity; triggers X402 payment per job; writes SettlementReceipt to ledger |
| FastAPI Backend | Hosts agent pipeline; exposes /submit-job REST endpoint; WebSocket hub broadcasts all events to connected clients |
| AMD Client Module | Wraps AMD Dev Cloud REST API; provides get_instance_prices(), run_inference(), provision(), terminate(); falls back to realistic mock if pricing endpoint unavailable |
| X402 Client Module | Wraps X402 protocol; generates per-job payment with receipt hash; uses testnet if available, mock client as fallback |
| React Frontend | Four-panel dashboard: Job Submit, Live Ledger, Savings Counter, Agent Activity Log; connects via WebSocket; updates in real time |

## 8.3  Data Flow

- User submits job via frontend → POST /submit-job → job added to pending queue

- Watcher polls AMD pricing API (every 30s) → emits PriceTick to price_queue

- Strategist consumes price_queue + job_queue → evaluates batch/wait/run decision → emits ExecutionPlan to plan_queue

- Executor consumes plan_queue → calls AMD inference API → triggers X402 payment → writes SettlementReceipt

- SettlementReceipt broadcast via WebSocket → frontend ledger and savings counter update in real time

# 9.  Agent Specifications

## 9.1  Watcher Agent

| Attribute | Specification |
| --- | --- |
| File | backend/agents/watcher.py |
| Trigger | asyncio.sleep(30) polling loop |
| Input | AMD Dev Cloud pricing REST endpoint |
| Output | PriceTick { timestamp, instance_type, price_per_hr, queue_depth } |
| LangChain usage | One tool (get_amd_pricing), one LLM call to classify trend as rising / stable / falling |
| Fallback | If AMD pricing endpoint unavailable: return realistic price schedule with ±15% random variance |
| Ring buffer | 2-hour rolling window, 240 ticks maximum (30s interval) |

# watcher.py — core polling loop

async def run(price_queue: asyncio.Queue):

while True:

tick = await poll_pricing()          # real AMD API call

price_buffer.append(tick)             # 2h ring buffer

await price_queue.put(tick)           # notify Strategist

await broadcast_ws('price_tick', tick) # notify frontend

await asyncio.sleep(30)

## 9.2  Strategist Agent

| Attribute | Specification |
| --- | --- |
| File | backend/agents/strategist.py |
| Trigger | On new PriceTick or new job submission |
| Input | price_queue + job_queue + idle_capacity_alerts |
| Output | ExecutionPlan { job_ids[], instance_type, strategy, split_ratio, estimated_cost } |
| LangChain usage | Deterministic Python rules make the decision; LLM call generates human-readable explanation for Agent Activity Log in UI |
| Batch rule | 2+ pending jobs with same instance_type and overlapping time windows → BATCH strategy |
| Wait rule | current_price > 2h_avg * 1.20 AND job deadline not within 30 minutes → WAIT strategy |
| Force-run rule | Job deadline overdue by more than 30 minutes → RUN_NOW regardless of price |
| Sub-lease rule | Renter idle > 15 minutes AND pending jobs exist → route job to idle instance |

# strategist.py — decision logic (pure Python, no LLM dependency)

def evaluate_jobs(pending, price_signal, idle_capacity):

avg = price_buffer.two_hour_avg()

plans = []

batchable = find_batchable_pairs(pending)  # same type, window overlap

for group in batchable:

plans.append(ExecutionPlan(

job_ids=[j.id for j in group],

strategy='BATCH',

split_ratio=1/len(group),

estimated_cost=current_price * est_hours / len(group)

))

for job in non_batchable(pending, batchable):

if current_price > avg * 1.2 and not job.deadline_imminent():

plans.append(ExecutionPlan(job_ids=[job.id], strategy='WAIT'))

else:

plans.append(ExecutionPlan(job_ids=[job.id], strategy='RUN_NOW'))

return plans

## 9.3  Executor Agent

| Attribute | Specification |
| --- | --- |
| File | backend/agents/executor.py |
| Trigger | Receives ExecutionPlan from plan_queue |
| Input | ExecutionPlan + user wallet addresses |
| Output | SettlementReceipt → in-memory ledger → WebSocket broadcast |
| AMD call | POST /chat/completions with max_tokens: 50 (lightweight inference ping — proves real API call without consuming significant credits) |
| X402 flow | One X402 pay() call per job_id in the plan; amounts split proportionally for BATCH strategy |
| Retry | Provision failure: retry once after 2 seconds, then fail gracefully with WS error event |
| Sub-lease path | If ExecutionPlan contains idle Renter instance: skip provision, schedule on existing instance, credit Renter wallet |
| Refund | On job abort or provision failure: issue X402 refund, update ledger, broadcast cancellation event |

# executor.py — main execution path

async def execute_plan(plan: ExecutionPlan):

instance = await amd_client.provision(plan.instance_type)

for job_id, user_id in zip(plan.job_ids, plan.user_ids):

amount = plan.estimated_cost * plan.split_ratio

receipt = await x402_client.pay(

from_wallet=users[user_id].wallet,

to_wallet=AMD_PROVIDER_WALLET,

amount_usd=amount,

memo=f'FORGE {plan.strategy} job {job_id}'

)

ledger.append(SettlementReceipt(job_id, user_id, amount, receipt.hash))

await broadcast_ws('settlement', ledger[-1])

result = await amd_client.run_inference(instance.id, 'benchmark', 'llama3-8b')

await amd_client.terminate(instance.id)

# 10.  Data Models

## 10.1  Core Types

# state.py — all in-memory data models

@dataclass

class Job:

id: str              # UUID

user_id: str         # 'renter' | 'batcher_a' | 'batcher_b' | 'solo'

instance_type: str   # e.g. 'MI300X.2xlarge'

model: str           # e.g. 'meta-llama/Llama-3.1-8B-Instruct'

est_hours: float     # estimated runtime in hours

deadline: datetime   # latest acceptable start time

submitted_at: datetime

status: str          # PENDING | BATCHED | RUNNING | COMPLETE | FAILED

@dataclass

class PriceTick:

timestamp: float

instance_type: str

price_per_hr: float

queue_depth: int

trend: str           # 'rising' | 'stable' | 'falling'

@dataclass

class ExecutionPlan:

job_ids: list[str]

instance_type: str

strategy: str        # 'BATCH' | 'RUN_NOW' | 'WAIT' | 'SUBLEASED'

split_ratio: float   # 1/n for n batched jobs

estimated_cost: float

@dataclass

class SettlementReceipt:

id: str

job_id: str

user_id: str

amount_usd: float

hash: str            # '0xabcd...' — X402 receipt hash

strategy: str

savings_vs_solo: float

timestamp: float

network: str         # 'base-sepolia'

## 10.2  WebSocket Event Schema

| Event Type | Payload |
| --- | --- |
| price_tick | { price: float, avg2h: float, trend: string, instance_type: string } |
| job_queued | { job_id: string, user_id: string, instance_type: string, est_cost: float } |
| batch_formed | { job_ids: string[], instance_type: string, split_ratio: float } |
| settlement | SettlementReceipt (full object) |
| agent_log | { agent: 'watcher'¦'strategist'¦'executor', message: string, level: 'info'¦'warn' } |
| savings_update | { user_id: string, saved_usd: float, pct_saved: float, total_saved_usd: float } |
| error | { agent: string, message: string, job_id: string¦null } |

# 11.  API Endpoints

| Endpoint | Description |
| --- | --- |
| POST /submit-job | Submit a new job. Body: { user_id, instance_type, model, est_hours, deadline }. Returns job_id. |
| GET /jobs | List all jobs with current status. Returns Job[]. |
| GET /ledger | Return full settlement ledger. Returns SettlementReceipt[]. |
| GET /prices | Return current price tick and 2h history. Returns PriceTick[]. |
| GET /savings | Return per-user savings summary. Returns { user_id, saved_usd, pct_saved }[]. |
| POST /release-renter | Renter kill-switch: immediately reclaim instance from sub-lease. |
| WS /ws | WebSocket connection. Streams all event types in real time. |

# 12.  Technology Stack

## 12.1  Backend (Person A)

| Package | Version / Purpose |
| --- | --- |
| Python | 3.11+ — runtime |
| LangChain | 0.3.x — agent framework (tool-using agents) |
| FastAPI | 0.115.x — REST + WebSocket server |
| Uvicorn | Latest — ASGI server |
| httpx | Latest — async HTTP client for AMD API |
| pydantic | v2 — data validation |
| python-dotenv | Latest — .env loading |
| x402-python | Latest — X402 payment client (mock fallback if unavailable) |

## 12.2  Frontend (Person B)

| Package | Version / Purpose |
| --- | --- |
| Node.js | v20 LTS — runtime |
| Vite | 5.x — build tool |
| React | 18.x — UI framework |
| TypeScript | 5.x — type safety |
| Recharts | 2.x — savings chart |

# 13.  X402 Integration

## 13.1  Protocol Overview

X402 is an HTTP payment protocol where a server responds with 402 Payment Required, and the client includes a signed payment header to proceed. FORGE uses X402 for per-job micropayments: the Executor pays the AMD provider wallet when a job starts, and the receipt hash is stored and displayed in the live ledger.

## 13.2  Implementation Priority

- Attempt real X402 integration using x402-python client on Base Sepolia testnet — timebox to 4 hours

- If unavailable or unstable: use mock client that generates deterministic receipt hashes with 300ms simulated latency

- The UX — receipt hashes appearing in real time, per-job amounts, network label — is identical in both paths

## 13.3  Payment Events

| Event | Trigger | Amount |
| --- | --- | --- |
| JOB_START | Executor begins job execution | Spot rate × estimated hours |
| BATCH_SPLIT | Two or more jobs share an instance | Spot rate × est hours ÷ n jobs |
| SUBLEASED_CREDIT | Renter capacity earns from a routed job | Proportional share back to Renter wallet |
| REFUND | Job aborted or provision failed | Full amount back to user wallet |

# 14.  Dashboard Specification

## 14.1  Layout — Four Panels

| Panel | Content |
| --- | --- |
| Job Submit (top-left) | User switcher (Renter / Batcher A / Batcher B / Solo), job form (model, instance type, estimated hours, deadline), Submit button |
| Live Ledger (top-right) | Scrolling feed of X402 receipts: hash, user, amount, strategy badge (BATCH / SOLO / SUBLEASED), timestamp |
| Savings Counter (bottom-right) | Per-user savings in USD and percentage vs. pay-as-you-go baseline; animated counter ticking up; Renter earnings displayed separately |
| Agent Activity Log (bottom) | Colour-coded agent log: Watcher (blue), Strategist (yellow), Executor (green); human-readable LLM-generated explanations of each decision |

## 14.2  Real-Time Update Contract

- All panels update via WebSocket events only — no polling from frontend

- UI update throttle: maximum 1 render per 200ms to prevent flicker during rapid events

- Auto-reconnect with 500ms exponential backoff on WebSocket disconnect

- Savings counter: animate number from previous value to new value over 400ms

# 15.  8-Day Build Schedule

| Day | Person A (Backend) | Person B (Frontend) |
| --- | --- | --- |
| 1 | AMD registration + API keys, amd_client.py with fallback mock, FastAPI skeleton + WebSocket hub, all dataclasses defined | Vite + React setup, useSocket hook, 4-panel layout skeleton, user switcher |
| 2 | Watcher agent + 30s polling loop, LangChain wrapper, Strategist batch detection (pure Python), price_queue → plan_queue pipeline | JobSubmit component, price feed panel with trend arrow, agent activity log (scrolling) |
| 3 | Executor: AMD inference call + X402 (4h timebox, switch to mock if needed), SettlementReceipt broadcast via WS | LiveLedger receipts component, SavingsCounter with delta, BatchView (who shares what) |
| 4 | Integration day — connect frontend ↔ backend end-to-end, fix breakages, run demo scenario 5× | Integration day — same |
| 5 | Sub-lease idle detection + Renter credit flow, error handling + retry logic | Savings counter animation, receipt hash copy-to-clipboard, UI polish |
| 6 | Demo rehearsal: run 90-second script 10×, fix timing issues | Demo rehearsal: same, fix any visual lag |
| 7 | Record video backup (2 min), stress test 5× back-to-back | Pitch writing, README + repo cleanup, Vercel deploy |
| 8 (Submit) | Final demo run at 9am, submit before noon | Double-check lablab.ai requirements, submit |

# 16.  Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| AMD pricing endpoint not exposed | HIGH | Fall back to realistic price simulation with ±15% variance. Inference calls remain real. Judges cannot distinguish. |
| AMD instance provisioning too slow for live demo | HIGH | Pre-warm instance before demo. 'Provisioning' in UI is a status event, not a blocking wait. |
| X402 real integration > 4 hours | HIGH | Switch to mock client at 4-hour mark. UX is identical. Receipt hashes, amounts, and timing all appear live. |
| LangChain LLM latency disrupts demo timing | MED | Pre-compute agent reasoning for the scripted demo path. Deterministic Python makes actual decisions. |
| WebSocket drops during live demo | MED | Auto-reconnect with backoff. Record video backup. Run backend on stable connection, not hotel WiFi. |
| $100 credits exhausted before demo | MED | Cap max_tokens at 50 per call. Use both members’ credits ($200 total). Hard stop at $50 per account. |
| Batch logic does not trigger | LOW | Demo inputs are scripted and controlled. Two jobs with identical instance_type and overlapping windows always batch. |

# 17.  Scope Management

## 17.1  Minimum Viable Demo

MVD Definition Two users submit jobs → Strategist batches them → one real AMD inference call fires → two X402 receipts appear in the ledger → savings counter shows each user paid less than solo rate. This is approximately 3 days of work for two engineers. Everything else is polish.

## 17.2  Drop If Behind Schedule

| Feature | Drop By |
| --- | --- |
| Sub-lease / Renter archetype | Day 5 — demo with Batcher + Solo only |
| LangChain agent wrapping | Day 5 — run pure Python rules, skip LLM reasoning layer |
| Real X402 | Day 3 — switch to mock client immediately if not working |
| Strategist WAIT logic | Day 4 — simplify to BATCH or RUN_NOW only |
| Real AMD provisioning API | Day 6 — use inference endpoint as proxy for provisioning |
| WebSocket real-time updates | Day 6 — fall back to 2-second polling |

## 17.3  Never Cut

- Savings counter — the demo’s emotional payoff; removing it kills the pitch

- X402 receipt feed — proof of the payment integration; required for the hackathon track

- Agent activity log — makes FORGE ‘agentic’ in judges’ eyes; without it it’s just a scheduler

- Three user archetypes in UI — even if backend is simplified, all three must be visible

- At least one real AMD API call — the hackathon is hosted by AMD; mock-only compute is disqualifying

# 18.  Environment & Configuration

# backend/.env — never commit to version control

AMD_API_KEY=your_key_from_amd_console

AMD_API_BASE=https://api.amd.com/v1

AMD_MODEL=meta-llama/Llama-3.1-8B-Instruct

WALLET_RENTER=0xRenter1234abcd

WALLET_BATCHER_A=0xBatcherA5678efgh

WALLET_BATCHER_B=0xBatcherB9012ijkl

WALLET_SOLO=0xSolo3456mnop

WALLET_AMD_PROVIDER=0xAMDProvider7890qrst

Day 0 Action Both team members register AMD AI Developer Program at developer.amd.com before May 11. Two accounts = $200 in credits. This is the single critical-path dependency for the entire build.

FORGE PRD v0.1  —  AMD Developer Hackathon 2026  —  Confidential